TactiVision Pro

Code Ownership Split — Technical Interview Prep

Project Code: DS07  |  Misr International University  |  Team of 6

Prepared by: Mohanad (Team Lead)  |  2026-04-16

# How to Use This Document

The technical interview is in 2 days. Each member owns a set of files and must be able to explain them in detail. Use this document as your personal study guide for your work stream. Read your section — know every function, design decision, and push state.

- Your section lists all files under your ownership.

- “State” column: committed = already on GitHub; modified = tracked but changed locally; UNTRACKED = new file not yet on GitHub; MISSING = blueprint requires it but it does not exist yet.

- “Push?” column: YES = stage and push to your feature branch; Study = read and understand, already on GitHub; Decide / Coordinate = talk to the team lead.

- Shared files (main.py, config.yaml, services/__init__.py, database_schema.py, database_manager.py) must go through Mohanad.

# Snapshot of Repository State

### Already on GitHub (8 commits)

- Root: main.py, config.yaml, README*.md, CHANGELOG.md, CONTRIBUTING.md, TESTING.md, integrate_to_database.py

- services/: __init__, advanced_analytics, ai_tactical_recommendations, ball_detector, ball_tracker, database, database_manager, database_schema, event_detector, highlights_generator, match_analytics_integration, pitch_transform, player_performance_analytics, possession_tracker, sprint_detector, tactical_analyzer, tracking_filters, xg_calculator

- demo/: dashboard_final.py, demo_analytics.py, run_demo.py, simple_tracker.py

- tests/: test_ball_tracker.py, test_possession.py, test_possession_validation.py

### Still to push — new files and modifications

- 15 new service files, 7 new test files, rosters/, data/, scripts/, matches.db, yolov8n.* — see per-member breakdown below.

### DO NOT push (should be in .gitignore)

- matches.db — runtime SQLite data

- yolov8n.pt, yolov8n.onnx — large model binaries

- input_videos/*.mp4 — gigabytes of video

- demo/demo_outputs/arsenal/heatmap_*.png — hundreds of generated images

- TactiVision_Pro_Feature_Portfolio.docx, feature_report.js, _ul, 1 — stray artifacts

CORE ENGINE — Mohanad (Team Lead)

Owns the pipeline backbone, batch/chunked processing, integration, and all shared files. Every merge goes through him.

### Key responsibilities

- Chunked video processing pipeline (§3.1) — process 45+ min videos without crash, flat memory, stable track IDs.

- Batch match processing system (§3.2) — scan a folder of videos, process each end-to-end into SQLite.

- Integration & architecture oversight (§3.3) — daily merges, code review, conflict resolution.

- Cross-chunk ID stitching via DeduplicatorV2.cross_chunk_id_matching (position + jersey color, 100px threshold).

### Files owned

| File | State | Push? |
| --- | --- | --- |
| main.py | modified | Yes |
| config.yaml | modified | Yes — shared |
| requirements.txt | modified | Yes |
| services/__init__.py | modified | Yes — shared |
| services/match_analytics_integration.py | committed | Study |
| services/batch_processor.py | UNTRACKED | Yes |
| services/tracking_filters.py | modified | Yes |
| services/ball_tracker.py | modified | Yes |
| services/ball_detector.py | modified | Yes |
| services/event_detector.py | modified | Yes |
| services/possession_tracker.py | modified | Yes |
| services/sprint_detector.py | modified | Yes |
| services/pitch_transform.py | modified | Yes |
| integrate_to_database.py | committed | Study |
| services/formation_detector.py | UNTRACKED | Decide |
| services/offside_detector.py | UNTRACKED | Decide |
| services/dribble_detector.py | UNTRACKED | Decide |
| services/set_piece_detector.py | UNTRACKED | Decide |
| services/tactical_insights.py | UNTRACKED | Decide |
| services/opponent_analyzer.py | UNTRACKED | Decide |

### Interview talking points

- How chunked processing keeps memory flat (gc.collect + torch.cuda.empty_cache between chunks).

- Why cross-chunk ID stitching uses position + jersey color rather than appearance embeddings.

- BatchProcessor isolation: a crash in match 3 must not affect match 4.

- Which files are SHARED and require team lead review before merge.

DASHBOARD & UI — Samy

Owns the entire Streamlit dashboard: error hardening, match selector, comparison tab, and visual polish.

### Key responsibilities

- Dashboard error hardening (§4.1) — every tab loads without errors, match selector at the top, defensive null/empty data handling.

- Match comparison tab (§4.2) — side-by-side analytics for 2–5 matches, comparison table + grouped bars + radar chart.

- Dashboard visual polish (§4.3) — team colors, st.metric cards on Overview, spinners, consistent plotly palette.

### Files owned

| File | State | Push? |
| --- | --- | --- |
| demo/dashboard_final.py | modified | Yes — primary file |
| demo/dashboard_fotmob.py | UNTRACKED | Decide |
| demo/dashboard.py (deletion) | deleted | Yes — stage deletion |

### Interview talking points

- How st.session_state propagates the selected match_id to all 10 tabs.

- Defensive pattern: `if data is None or len(data) == 0: st.info(...); return`.

- Radar chart normalization (0–100) across Shots/Passes/Possession/Sprints/xG.

- Why all 10 tabs are wrapped in try/except, not just the fragile ones.

ROSTER SYSTEM — Helal

Owns replacing the static JSON roster files with a database-backed system, including schema, service layer, and UI.

### Key responsibilities

- Database roster schema & migration (§5.1) — teams, roster_players, match_rosters tables; migration logic.

- Roster manager service & JSON migration (§5.2) — services/roster_manager.py with import_from_json, get_player_lookup, create_team_with_players.

- Dashboard roster management UI (§5.3) — create/edit team, import JSON, assign roster to match.

- Update services/player_identity.py to try DB first, fall back to JSON with deprecation warning.

### Files owned

| File | State | Push? |
| --- | --- | --- |
| services/player_identity.py | UNTRACKED | Yes |
| services/player_profile_system.py | UNTRACKED | Yes (if used) |
| services/database_manager.py | modified (roster CRUD) | Yes — co-own w/ Mohanad |
| services/database_schema.py | committed (roster tables) | Co-own — explain schema |
| rosters/liverpoolvsbournemouth.json | UNTRACKED | Yes |
| rosters/liverpoolvscity.json | UNTRACKED | Yes |
| rosters/test.json | UNTRACKED | Yes |
| services/roster_manager.py | MISSING | Create before interview |

### Interview talking points

- Schema design: why match_rosters maps matches to home/away team_ids rather than duplicating player rows.

- Backward-compat fallback chain: DB → JSON → warn-and-continue.

- Why CRUD uses parameterized queries (no f-strings) — SQL injection safety.

- How get_roster_lookup feeds {jersey_number: player_name} into the analytics pipeline.

QA & TESTING — Seif

Owns measurable accuracy: ground-truth annotation, validator, regression testing across every sprint day.

### Key responsibilities

- Ground truth annotation (§6.1) — annotate 15+ min of one match with every pass/shot/sprint in JSON.

- Accuracy validation script (§6.2) — AccuracyValidator with match_events, calculate_metrics (precision/recall/F1), report.

- Daily regression testing (§6.3) — pytest every day, flag new failures to Mohanad.

### Files owned

| File | State | Push? |
| --- | --- | --- |
| tests/ground_truth/ | UNTRACKED | Yes |
| tests/accuracy_reports/ | UNTRACKED | Yes |
| tests/test_accuracy_measurement.py | UNTRACKED | Yes |
| tests/ACCURACY_TESTING_GUIDE.md | UNTRACKED | Yes |
| tests/test_suite.py | UNTRACKED | Yes |
| tests/test_ai_tactical_recommendations.py | UNTRACKED | Yes |
| tests/test_player_performance_analytics.py | UNTRACKED | Yes |
| tests/test_ball_tracker.py | committed | Study |
| tests/test_possession.py | committed | Study |
| tests/test_possession_validation.py | committed | Study |

### Interview talking points

- Precision = TP / (TP+FP); Recall = TP / (TP+FN); F1 = harmonic mean. Division-by-zero returns 0.0.

- Why a 3-second time tolerance — detections rarely align to the exact frame.

- Each GT event matches at most one detection (closest first) to prevent double-counting.

- Where overall weighted F1 comes from — weights = event count per category.

DATA & API — Ahmed Khaled

Supplies real match videos and live squad data via the football-data.org API connector with caching and rate limiting.

### Key responsibilities

- Source 3–5 match videos (§7.1), 15+ min each, broadcast angle, delivered to input_videos/.

- Football-Data.org API connector (§7.2) — fetch_squad, fetch_and_save_squad, 6-second rate-limit sleep, JSON cache.

- Pre-fetch rosters for demo matches (§7.3) into the database so the demo works without live API.

### Files owned

| File | State | Push? |
| --- | --- | --- |
| services/api_connector.py | UNTRACKED | Yes |
| data/squads_top5.json | UNTRACKED | Yes (API cache) |
| config.yaml (api section) | modified by Mohanad | Coordinate |
| input_videos/*.mp4 | UNTRACKED (arsenal.mp4 deleted) | NO — .gitignore |
| rosters/*.json (API-generated) | UNTRACKED | Yes — hand-off to Helal |

### Interview talking points

- Why the free tier rate limit (10 req/min) forces a 6-second sleep between calls.

- Cache strategy: {team_name_slug}_{endpoint}.json — check cache before hitting the API.

- Graceful failure modes: timeout, 429, 404 — all must return clearly without crashing the pipeline.

- Naming convention: league_teamA_vs_teamB_date.mp4.

DOCS & DEMO — Youssef

Owns the end-to-end demo, PDF match report generator, cached demo bundle, and documentation updates.

### Key responsibilities

- Demo script (§8.1) — demo/run_demo.py covering 6 stages (DB init → roster → process → stats → PDF → dashboard) in <10 min.

- Pre-cached demo data bundle (§8.2) — matches.db + JSON summaries in demo/demo_data/ so demo runs without a GPU.

- PDF match report generator (§8.3) — services/report_generator.py via fpdf2; 2–4 pages.

- README update & presentation outline (§8.4).

### Files owned

| File | State | Push? |
| --- | --- | --- |
| demo/run_demo.py | modified | Yes — primary file |
| services/video_exporter.py | UNTRACKED | Yes |
| services/social_export.py | UNTRACKED | Yes (if used) |
| services/report_generator.py | MISSING | Create before interview |
| README.md | committed | Update |
| CHANGELOG.md | committed | Update |
| TESTING.md | committed | Update |
| README_ANALYTICS.md | committed | Update |
| demo/simple_tracker.py | committed | Study |
| demo/demo_analytics.py | committed | Study |

### Interview talking points

- 6-stage flow and where each stage reads/writes from the DB.

- --no-cache vs default cached mode — why cached is the default for laptop demos.

- PDF sections: header, summary, key stats table, event timeline, formation summary, top performers.

- How demo data bundle lets the demo run without re-processing video.

# Gaps to Address Before the Interview

### Files the blueprint requires but do not exist yet

- services/roster_manager.py  — Helal, §5.2

- services/report_generator.py — Youssef, §8.3

Decision: create stubs before the interview, or present these as the natural next step in the remaining 20% roadmap.

### Shared-file rule (blueprint §2.2)

- No one modifies main.py, config.yaml, __init__.py, or database_schema.py without telling Mohanad first.

- Mohanad performs all merges to shared files.

- Branch naming: feature/[stream]-[task] (e.g. feature/roster-db-schema, feature/dashboard-comparison-tab).

### Git workflow for the next 2 days

- Each member: checkout -b feature/your-stream, push your untracked files, open a PR tagging Mohanad.

- Mohanad reviews and merges in the order listed in §3.3.1 daily integration duties.

- Run python -m pytest tests/ before every push — no red tests on main.

# Next Steps After This Document

- Fill code gaps: create roster_manager.py and report_generator.py stubs.

- Clean the repo with .gitignore so matches.db, videos, and heatmaps stop clogging commits.

- Build the presentation outline (Youssef leads, all members contribute their stream's highlight).

- Final demo rehearsal the night before the interview.